COMBINED SEWER SEPARATION SCHEDULE
(including estimated start/completion dates and lateral connection deadlines)

| Neighborhood | Streets included | Estimated start date | Estimated completion date | Lateral connection deadline |
| --- | --- | --- | --- | --- |
| Belmar | Belmar, Ashwood, Mooreland, Artsdale, Redwood, Electric | Summer 2013 | Fall 2014 | 2/1/2018 |
| Moorewood | Moorewood, Crestwood, Vinewood, Parkwood, Beachwood, Rosewood | 2014 | 2015/2016 | 2/1/2018 |
| Avondale | Avondale | TBD | TBD | 2/1/2018 |
| Fairfield/Berkshire (aka Brookfield/Inwood) | Fairfield, Berkshire, Inwood, Brookfield, Rosewood, Electric | 2016 | 2017 | 2/1/2019 |
| The 45s | Lakewood, Oakwood, Forest, South Point, Tomahawk, Clifton, Overlook | 2018 | 2019 | 6/30/2019 |

For more information, visit us at avonlakewater.org.

| Neighborhood | Streets included |
| --- | --- |
| - Belmar | Belmar, Ashwood, Mooreland, Artsdale, Redwood, Electric, Lake |
| - Moorewood | Moorewood, Crestwood, Vinewood, Parkwood, Beachwood |
| - Avondale | Avondale |
| - Fairfield/Berkshire or Brookfield/Inwood | Fairfield, Berkshire, Inwood, Brookfield |
| - The 45s | Lakewood, Oakwood, Forest, South Point, Tomahawk |
| Formerly combined areas (Pre-2011) | Avon Belden/83, Beachdale, Beck, Bellaire, Belle, Burton, Cherry Lane, Coveland, Curtis, Dellwood, Drummond, Duff, Electric, Fay, Forest Hill, Glenview, Gra-gull, Groveland, Harvey Parkway, Herrmann, Inwood, James Circle, Jaycox, June, Karen, Lake, Lakeview, Lear, Miller, Moore, Mull, Parkview, Redwood, Sunset, Vineyard, Westshore, Woodstock, Yoder, York |